## Slide 1
Status Update -- ATIS Robocalling and Caller ID
Initiatives
February 22, 2017

## Slide 2: Status of ATIS Initiatives
This presentation focuses on developments since the last Strike Force call on January 25.
During the last call, we updated on developments including the publication of the SHAKEN framework.
Significant work continues on Strike Force-related activities.

## Slide 3: Status of ATIS Initiatives
  Migrate Joint Lab Prototype Testing to ATIS Testbed and Expand Testing to Additional Carriers (Section 1.10.4)
    ATIS has launched a virtualized testbed to advance industry efforts to mitigate unwanted robocalls and caller ID spoofing
      The ATIS Robocalling Testbed is hosted by the Neustar Trust Lab.
      Testing of SHAKEN via the ATIS Robocalling Testbed is open to the industry at no cost until the end of 2017.

## Slide 4: Status of ATIS Initiatives
  Further Progress the Certificate Governance and Policy Framework (Section 1.7.5)
    The ATIS-SIP Forum Joint IP-NNI Task Force continues to develop the SHAKEN: Governance Model and Certificate Management.
      As noted previously, new proposals are being considered to better align with existing service provider certificate management processes.
      Enhancements to align with existing processes are expected to facilitate and expedite implementation.
      Targeted for letter ballot before end of first quarter.

## Slide 5: Status of ATIS Initiatives
  Develop Framework for the Display of Verified Caller ID (Section 1.8)
    Current top priority for IP-NNI Task Force is to ensure the timely completion of the SHAKEN Governance Model and Certificate Management framework.
    Work on Display Framework is continuing.
    It is anticipated that this deliverable will be completed in the 2Q 2017.

## Slide 6: Status of ATIS Initiatives
  As ATIS has previously mentioned, ATIS is considering robocalling and caller ID spoofing from a number of different perspectives.
    ATIS INC, which develops industry numbering guidelines, has provided input to USTelecom for consideration by its Traceback/DNO group regarding 555 line numbers (e.g. NPA-555-XXXX).
    INC has been working to reclaim 555 numbers, none of which are in use to originate calls.
    INC has recommended that 555 Line Numbers be added to the DNO list.

## Slide 7: Conclusion
Progress is being made in accomplishing the tasks outlined in the Strike Force’s October 2016 report.
Efforts continue to evaluate technical and operational issues to ensure their timely resolution.
ATIS work is a careful balancing of the need for quick action with the need to develop implementable, technically- and operationally-effective solutions that reflect the consensus of the industry.
ATIS’ work will not stop when the Strike Force ends; ATIS will continue to develop new solutions to meet evolving needs.
Notes: We have been working with USTelecom to facilitate possible Canadian participation in Traceback group. Working with CTIA to facilitate industry participation in contact directory.

## Slide 8: Questions?
Susan Miller
President and CEO
smiller@atis.org
Jim McEachern
Senior Technology Consultant
jmceachern@atis.org
Steve Barclay
ATIS Director - Global Standards Development
sbarclay@atis.org
Thomas Goode
ATIS General Counsel
tgoode@atis.org

## Slide 9: Current ATIS Initiatives
SHAKEN Governance:
  SHAKEN Governance Model and Certificate Management (IP-NNI TF) - Q2
  Operational Concerns for the SHAKEN Governance Model and Certificate Management (NGIIF) - Q2
  SHAKEN Governance Proposal (TBD)
Framework for the Display of Verified Caller ID (IP-NNI FT) – Q2
Technical Review on SS7 Feasibility – possible follow-on document under consideration (PTSC) - TBD
ATIS SHAKEN Testbed (Note: possible expansion of testing to include SHAKEN Certificate framework is possible)
Verification Token Use Cases (IP-NNI TF) – Q2
SHAKEN Best Practices document (IP-NNI TF) – Q3

## Slide 10: Current ATIS Initiatives
Best practices on metrics for carrier deployment of SHAKEN (IP-NNI TF) - TBD
“Use of Vertical Service Codes (VSC) for Reporting Unwanted Calls” – Evaluation of possible vertical service code use (*code) or other mechanisms (PTSC #0148) – Q4
Examine possible implementation of vertical service codes (INC) - TBD
Examine numbering impacts related to the evolution of SHAKEN/STIR (INC) – 5/1/2017