Contribution

TITLE: Input for Work Plan/Next Steps discussion

SOURCE*: Martin Dolly, AT&T

_______________________________

ABSTRACT

Input for Work Plan/Next Steps discussion

NOTICE

This is a draft document and thus, is dynamic in nature. It does not reflect a consensus of the ATIS-SIP Forum IP-NNI Task Force and it may be changed or modified. Neither ATIS nor the SIP Forum makes any representation or warranty, express or implied, with respect to the sufficiency, accuracy or utility of the information or opinion contained or reflected in the material utilized. ATIS and the SIP Forum further expressly advise that any use of or reliance upon the material in question is at your risk and neither ATIS nor the SIP Forum shall be liable for any damage or injury, of whatever nature, incurred by any person arising out of any utilization of the material. It is possible that this material will at some future date be included in a copyrighted work by ATIS or the SIP Forum.

* CONTACT: Martin Dolly; email: md3135@att.com; Tel: (609) 903-3360

2/20/2014 TOPS Meeting

The current milestones to be presented at the 2/20/2014 TOPS meeting:

- Goals and requirements for NNI architecture: March 2014

- Specification of “thin” registry data protocol and structure: June 2014

- Network-to-network interface profile: February 2015

Milestones from ATIS-SIP Forum Legal Agreement

March  2014 :      Goals and Requirements for NNI Architecture.

June     2014 :      Initial readout on progress on routing framework and IP Interconnect profile.

Feb      2015 :      Network to Network interface profile.

ATIS-SIP Forum IP/NNI Task Force Kickoff Meeting Notes (December 10, 2013)

General Discussion of possible dates for further face to face.

In the interest of participants organizing their travel and participation schedules early there was a discussion of dates.

Feb 10 2014, in  Miami for all day face to face.

June 18-19 2014,  for potential dates Location  TBD  DC or Philadelphia with goal on consensus of Structural elements on documents that can be shared externally.

Possible Sept 17-18 2014 including possible half day on the 18 for 3rd quarter face to face. Location TBD

Conference calls to be scheduled by the Chairs and Team leaders after the first of the year:

- March 11, 2014 12pm – 4pm ET

- March 31, 2014 10am – 2pm ET